|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Kent | Kyle | Jeff | Steve |
| Milestone #2 | * Gathering Input from the controller. **(Jan 23)** * Provide API use through event system. **(Jan 27)** * Provide direct API to use. **(Jan 30)** * Tune input mapping to control cars. **(Feb 1)** * Create framework to control cars so it’s the same for human and CPU racers. **(Feb 5)** * Implement basic camera. **(Feb 10)** | * Acquire sound files.   **(Jan 26)**   * Add ability to load and play sound files. **(Jan 30)** * Design racing track.   **(Feb 3)**   * Tune vehicle prototype. **(Feb 8)** | * Create red brick model and plane. **(Jan 23)** * Add texture loading.   **(Jan 30)**   * Add multi viewports. **(Jan 30)** * Add shaders and frame buffer effects. **(Feb 1)** * Add GUI for in-game and menu.   **(Feb 10)**   * Design gameplay models.   **(Feb 13)** | * Implement springs for car. **(Feb 3)** * Add collision detection for objects.   **(Feb 3)**   * Integrate physics with red brick graphics.   **(Feb 3)** |
| Milestone #3 | * Add basic path finding for AI. **(Feb 17)** * Allow player to change camera position.   **(Feb 28)**   * Introduce slight delay to camera movement. **(Feb 28)** * Reset AI cars when stuck. **(Mar 1)** * Add path finding for projectile power-ups. **(Mar 3)** | * Integrate background game and menu music. **(Feb 16)** * Implement timing each car`s lap time. **(Feb 20)** * Implement game rules for current lap and laps finished.   **(Feb 20)**   * Add car driving sound. **(Feb 22)** * Implement sound for when particular events occur. **(Feb 27)** * Tune playable vehicle mechanics. **(Mar 1)** | * Add Shadows. **(Mar 5)** * Drawing all gameplay models and objects.   **(Mar 5)** | * Integrate physics with playable game graphics.   **(Feb 28)** |
| Milestone #4 | * Make AI racers challenging. **(Mar 15)** * Make cars account for dangerous objects on the track.   **(Mar 20)** | * Increase speed or volume of music as player`s speed increases. **(Mar 10)** * Test playable game.   **(Mar 25)** | * Integrate and test all graphics objects and their interactions. **(Mar 26)** | * Physics interaction and representation of map.   **(Mar 9)** |
| Final Product | * Add varying difficulties. **(Apr 1)** * Implement a “smart” camera.   **(Apr 5)** | * Test finished product.   **(Apr 15)** | * Implement remaining game objects needed for final product. **(Mar 30)** | * Collision detection and interaction with power-ups.   **(Mar 30)** |

***Notes:*** All dates listed represent the date each individual expects to finish developing the feature attributed to it. We expect most features to be finished much earlier than April 16th, and will spend that extra time helping others with tasks that have fallen behind schedule first and foremost. With further free time we will move to bug fixing and testing, and if we still have free time we will begin implementing some of the bonus features listed in the game design document.

**Main responsibilities**

Kent – AI, camera

Kyle – Gameplay, sound

Jeff – Rendering

Steve – Physics